HALO PROTOCOL

POC Implementation Plan

Version 1.0.0 | January 2026 | Stellar Mainnet

# Executive Summary

Deploy a production-ready Proof of Concept of Halo Protocol on Stellar Mainnet demonstrating on-chain lending circles with identity verification and credit scoring.

## Timeline Overview

| Phase | Weeks | Focus |
| --- | --- | --- |
| Foundation | 1-2 | Infrastructure, libraries, auth |
| Identity | 3-4 | KYC integration, wallet binding |
| Smart Contracts | 5-6 | Circle & credit contracts |
| Backend | 7-8 | API services, indexer |
| Frontend | 9-10 | Web application |
| Launch | 11-12 | Testing, audit, deployment |

Estimated Budget: ~$112,000 USD

# POC Scope

## In Scope (MVP)

### Identity System

• Social login (Google, Email)

• Fractal ID KYC integration

• Unique ID generation

• Permanent wallet binding

### Lending Circles

• Create circle (3-10 members)

• Join with identity verification

• USDC contributions ($10-$1,000)

• Rotation-based payouts

• Late payment tracking

### Credit Scoring

• Payment history tracking

• Basic score calculation (300-850)

• On-chain storage

• SDK query API

# Technical Architecture

## Technology Stack

| Layer | Technology |
| --- | --- |
| Blockchain | Stellar (Soroban) |
| Smart Contracts | Rust |
| Backend | Node.js + TypeScript |
| Database | PostgreSQL + Redis |
| Frontend | Next.js + React |
| Infrastructure | AWS (ECS, RDS, ElastiCache) |

## Credit Score Algorithm

Base Score: 300 | Maximum: 850

| Component | Weight | Max Points |
| --- | --- | --- |
| Payment History | 40% | 220 |
| Circle Completion | 25% | 137 |
| Volume | 15% | 83 |
| Tenure | 10% | 55 |
| Peer Attestation | 10% | 55 |

# Success Metrics

## Launch Targets (30 Days)

| Metric | Target |
| --- | --- |
| Registered users | 500 |
| KYC completed | 300 |
| Wallets bound | 250 |
| Circles created | 20 |
| Total Value Locked | $50,000 USDC |
| Transaction success | >99% |

## Growth Targets (90 Days)

| Metric | Target |
| --- | --- |
| Monthly active users | 1,000 |
| Circles completed | 10 |
| Default rate | <2% |
| SDK integrations | 3 |